Table of Contents

# Pier Lead Lake — State-of-CRM Audit

Generated: 2026-07-28 (Europe/London) Scope: UI V1.1 complete, migrations through 026 applied, zero backend automations wired. Method: Supabase MCP (schema + SQL, project qzfrcfzeiagziqjnfarw), Claude-in-Chrome MCP (live UI on pier-lead-lake.lovable.app), and direct reads of the Lovable codebase. Baseline snapshot for the "before automations" delta. A second identical audit is planned once automations are live.

## Table of contents

- 0. Executive summary + CRITICAL flags

- 1. Technical health

- 2. Data state

- 3. E2E round-trip tests

- 4. UX audit per tab

- 5. Cross-tab consistency

- 6. Feature completeness matrix

- 7. Strengths

- 8. Weaknesses and risks

- 9. Automations master plan

- 10. Research Agent architecture proposal

- 11. Recommended 7-day action list

- Appendix A — audit method limitations

## 0. Executive summary + CRITICAL flags

CRITICAL flags: NONE. No data-loss risk, RLS gap, or security issue found. All 22 public tables have RLS enabled; every server function is auth-gated; zero service_role usage in app code; all foreign keys intact; zero orphaned rows; test-data cleanup verified back to baseline exactly (including the append-only audit_log).

One-line state: the CRM is a well-structured, RLS-hardened, fully-manual system. Every screen renders real Supabase data or a clearly-labelled "Wired soon" placeholder. The gap to autonomy is entirely the backend automation layer (PhantomBuster / Make / Edge Functions / pg_cron), none of which exists yet. The database has already been provisioned with the target tables for that layer (agent_errors, agent_handover, nightly_summary, drafts_feedback, duplicate_candidates), so the schema is ahead of the wiring.

Top 5 things to fix or decide before automations (detail in §8):

- Today "drafts pending review" = 200 but Outreach → Pending Review = 0. The widget counts all pending_review (200, all legacy imports); the Outreach default view hides legacy. Confusing hand-off. (P1)

- Audit-log cascade noise. Creating/deleting a contact fires a contacts_count recompute UPDATE on its company, which the audit trigger records as "Updated {company}". Expect churn in Actions Log once contacts flow in. (P2)

- % replied and reply-based funnel stages are all zero and stay so until reply_received_at / reply_classification are populated by a classify-reply pipeline. (P1, expected)

- Two legacy query-string Link targets remain in TargetsSection.tsx and TodayFocus.tsx (moreHref links) — flagged, not fixed, per prior passes. (P2)

- insurance_products / insurers tables are empty (0 rows) despite a Products tab reading them — dead surface until enrichment lands. (P2)

## 1. Technical health

### 1.1 Migration inventory

list_migrations returned 26 migrations, sequential 001–026, no gaps, no duplicates, no orphans.

| # | Name |  | # | Name |
| --- | --- | --- | --- | --- |
| 001 | enable_extensions |  | 014 | pier_pipeline_product_line_to_text |
| 002 | enums |  | 015 | security_fixes |
| 003 | teams_and_members |  | 016 | invoker_function_search_paths |
| 004 | reference_tables |  | 017 | auto_team_membership |
| 005 | companies |  | 018 | expand_enums |
| 006 | contacts |  | 019 | user_column_prefs |
| 007 | outreach_log |  | 020 | user_column_prefs_checks |
| 008 | insurance_products_and_insurers |  | 021 | add_category_tokens |
| 009 | supporting_tables |  | 022 | backfill_category_tokens |
| 010 | functions_and_triggers |  | 023 | reconciliation_infra |
| 011 | indexes |  | 024 | data_quality_snapshots |
| 012 | rls_policies |  | 025 | delete_and_documents |
| 013 | fk_covering_indexes |  | 026 | audit_reason_aware |

Migration 026 applied and correct. pg_get_functiondef(fn_audit_entity) contains the archive_reason branch, the "Deleted …" summary, and the "Restored deleted" summary; prosecdef = true (SECURITY DEFINER). Verified live: a soft-delete produced Deleted AUDIT-TEST-20260728-Company (reason: deleted) (see §3).

### 1.2 Schema audit — RLS + tables

Every one of the 22 public tables has relrowsecurity = true. Policy counts (from pg_policies):

| Table | RLS | Policies |  | Table | RLS | Policies |
| --- | --- | --- | --- | --- | --- | --- |
| agent_errors | ✓ | 4 |  | insights_snapshots | ✓ | 4 |
| agent_handover | ✓ | 4 |  | insurance_products | ✓ | 4 |
| audit_log | ✓ | 2 (SELECT+INSERT, append-only) |  | insurers | ✓ | 4 |
| blocklist | ✓ | 4 |  | nightly_summary | ✓ | 4 |
| companies | ✓ | 4 |  | outreach_log | ✓ | 4 |
| company_aliases | ✓ | 4 |  | pier_pipeline | ✓ | 1 |
| company_documents | ✓ | 4 |  | saved_views | ✓ | 4 |
| contacts | ✓ | 4 |  | team_members | ✓ | 1 |
| data_quality_snapshots | ✓ | 2 (SELECT+INSERT) |  | teams | ✓ | 1 |
| drafts_feedback | ✓ | 4 |  | eurefas_members | ✓ | 1 |
| duplicate_candidates | ✓ | 4 |  | user_column_prefs | ✓ | 4 |

- audit_log and data_quality_snapshots intentionally have only SELECT+INSERT (append-only for users) — correct.

- Tables with 1 policy (teams, team_members, pier_pipeline, eurefas_members) use a single read-scoped policy; worth a spot-check that write paths are intended to be blocked (they are, for these reference/membership tables).

- Indexes: covering indexes on FKs were added in 013; each new table (023–025) shipped its own indexes (idx_company_aliases_lower_alias, idx_audit_log_team_created, idx_dq_snapshots_team_date, idx_company_documents_company/team). No obvious missing hot-path index for current data volume (≤400 rows/table).

### 1.3 Server function inventory

Enumerated from src/lib/queries/*.functions.ts (Lovable repo). ~55 server functions across 9 files. Every one is defined with createServerFn(...).middleware([requireSupabaseAuth]) and uses the request-scoped context.supabase client (RLS-honouring). Zero service_role references in application code — verified by diff-grep on every commit that introduced or edited these files.

| File | Functions |
| --- | --- |
| companies.functions.ts | listCompaniesFn, listCompaniesPulseFn, companiesTotalCountFn, companiesArchiveStatsFn, getCompanyFn, listCountriesFn, updateCompanyFn, listCompanyContactsFn, listCompanyOutreachFn, listCompanyProductsFn, deleteCompanyFn, createCompanyFn |
| contacts.functions.ts | list/kanban/total-count/countries/company-names/get/update fns, deleteContactFn, createContactFn (all list/count queries filter archived_at IS NULL) |
| outreach.functions.ts | listOutreachFn, outreachTabCountsFn, updateOutreachFn, supersedeAndCreateFn, sendNowFn, bulkUpdateOutreachFn, detail/thread fns |
| today.functions.ts | todayTargetsFn, weeklyCapacityFn, channelFunnelsFn, extendedActivityFn, todayFocusFn, readyToMoveFn, automationHealthFn, promoteToMondayFn, unpromoteCompanyFn, promotedToMondayCountFn, agentErrors24hFn, todayPendingDraftsFn |
| archive.functions.ts | archiveListFn, archiveStatsFn, unarchiveCompanyFn, reArchiveForUndoFn, restoreDeletedCompanyFn, restoreDeletedContactFn, listDeletedCompaniesFn, listDeletedContactsFn |
| reconciliation.functions.ts | reconLinkedinFn, assignContactToCompanyFn, auditLogFn, dataQualityFn, reconMondayFn, addMondayLinkFn |
| insights.functions.ts | insightsFunnelFn, insightsSegmentsFn, insightsVolumeFn, insightsDqTrendFn, insightsCaptureSnapshotFn |
| documents.functions.ts | listCompanyDocumentsFn, addCompanyDocumentFn, removeCompanyDocumentFn |
| prefs.functions.ts | saveColumnPrefsFn, upsertSavedViewFn, deleteSavedViewFn |

### 1.4 Route inventory + Links

Routes registered in routeTree.gen.ts and reachable: / (→/today), /auth, /reset-password, /sitemap.xml, and under _authenticated: /today, /companies, /companies/$companyId, /contacts, /contacts/$contactId, /outreach, /outreach/$touchId, /archive, /reconciliation, /insights. All nav items in the sidebar are enabled (Today, Companies, Contacts, Outreach, Archive, Reconciliation, Insights); disabledNav is now empty. Every route loaded cleanly in Chrome during this audit.

Interpolated Link scan: the per-record navigation across the app uses the typed form to="/x/$id" params={{...}} (companies rows, contacts rows, archive rows, today focus contact rows, drafts widget). Two remaining string/query-path Link targets (flagged in prior passes, not fixed): the "and N more" links in TodayFocus.tsx and the target-tile hrefs in TargetsSection.tsx pass to="/contacts?…" / to="/outreach?…" string paths rather than typed search objects. These work but are the fragile pattern; converting needs validateSearch on the target routes.

### 1.5 TypeScript / build / console

- tsc --noEmit was NOT run — the application code lives in the Lovable project's own git, which this audit environment cannot check out or run a compiler against (see Appendix A). Proxy signal: every one of the ~30 commits in this build cycle passed Lovable's bun run build:dev gate, and each of the ~10 routes rendered without an error boundary in Chrome.

- Console (Pier app): across every route visited, zero Pier-app errors. The only console exceptions are from a browser extension (chrome-extension://chmaghefgehniobggcaloeoibjmbhfae, "Complexity"/cplx-*.js) — not app code — which the audit brief explicitly permits.

### 1.6 Dead code / unused surfaces

- insurance_products (0 rows) + insurers (0 rows) are read by listCompanyProductsFn and the Company Detail → Products tab, but hold no data. Live-but-empty surface until enrichment populates them.

- agent_errors, agent_handover, nightly_summary, drafts_feedback, duplicate_candidates, insights_snapshots, blocklist exist with RLS but are not yet read by any query function — provisioned ahead of the automation layer (intentional, not accidental dead code).

- No server function is entirely orphaned from the UI after the V1.1 pass (delete/create/restore/documents/drafts are all now wired).

## 2. Data state

### 2.1 Row counts (baseline, captured before any test mutation)

| Table | Rows |  | Table | Rows |
| --- | --- | --- | --- | --- |
| companies (total) | 352 |  | audit_log | 21 |
| companies (active, archived_at IS NULL) | 350 |  | company_aliases | 0 |
| companies (archived, promoted_to_monday) | 2 |  | insurance_products | 0 |
| contacts (total / active) | 236 / 236 |  | insurers | 0 |
| company_documents | 0 |  | teams | 1 |
| outreach_log | 204 |  | team_members | 1 |
| data_quality_snapshots | 1 |  | saved_views | 3 |
|  |  |  | user_column_prefs | 1 |

### 2.2 Data quality gaps (SQL, active pipeline)

| Gap | Count | Cross-check |
| --- | --- | --- |
| Companies missing website | 267 | matches Reconciliation → Data Quality (267) |
| Companies missing country | 182 | matches (182) |
| Companies missing category | 108 | matches (108) |
| Companies missing priority | 3 | matches (3) |
| Distinct companies with ≥1 gap | 267 | matches "Companies with gaps 267 (560 total gap instances)" tile |
| Contacts missing linkedin_url | 130 | matches (130) — drifted from 123 baseline via edits |
| Contacts missing email | 232 | matches (232) |
| Distinct contacts with ≥1 gap | 234 | matches "Contacts with gaps 234 (362 total gap instances)" tile |

### 2.3 Duplicate risk

- Contacts sharing linkedin_url: 0 groups (the single duplicate present at V1 has since been resolved).

- Contacts sharing email: 0 groups.

- Companies sharing website_url: 0 groups.

### 2.4 Foreign-key integrity

- Contacts with a company_id not in companies: 0.

- outreach_log with contact_id not in contacts: 0.

- outreach_log with company_id not in companies: 0.

- Contacts with NULL company_id: 0 (all 236 matched).

### 2.5 Enum cleanliness

All enum-typed columns hold only valid values (DB enums enforce this; no free text can leak in):

- companies.priority: P0, P1, P2, P3, OoS, Competitor, null

- companies.opportunity_status: Active Lead, Contacted, Out of Scope, Partner, Prospect, To Review

- contacts.outreach_status: Active, Contacted, Cooldown, In conversation, Needs review, Not relevant, Not started

- contacts.connection_status: Accepted, Already connected, Not connected, Request sent

- outreach_log.draft_status: approved, pending_review, superseded

- outreach_log.send_status: Cancelled, Draft, Sent

- outreach_log.channel: Email, LinkedIn CR, LinkedIn DM, LinkedIn inMail

- companies.archive_reason (archived rows): promoted_to_monday (the only reason present — no deleted companies live)

### 2.6 Outreach composition (relevant to a cross-tab inconsistency)

outreach_log total 204: 201 legacy (migrated_legacy=true), 3 non-legacy. Of the 204, 200 are pending_review and all 200 are legacy (pending_review AND migrated_legacy=false = 0). This is the root of the Today-vs-Outreach mismatch in §5.

## 3. E2E round-trip tests

All test data was prefixed AUDIT-TEST-20260728- and hard-deleted afterward. Baseline vs post-test counts matched exactly (companies_active 350→350, contacts_total 236→236, company_documents 0→0, outreach_log 204→204, dq_snapshots 1→1, audit_log 21→21), with 0 leftover test companies/contacts/docs/audit rows. Cleanup PASSED — no CRITICAL.

| # | Test | Result | Evidence |
| --- | --- | --- | --- |
| 1 | Company create → edit → delete(reason) → Archive → Actions Log → restore → hard-delete | PASSED | Audit trail: Created companies record → Updated AUDIT-TEST-20260728-Company → Deleted AUDIT-TEST-20260728-Company (reason: deleted) → Restored deleted AUDIT-TEST-20260728-Company. Chrome: row visible in Archive → Deleted companies (P3, reason "Deleted", Restore action); Actions Log rendered the delete summary (026 validated through the full stack). |
| 2 | Contact create → delete(reason: wrong_target) → restore → hard-delete | PASSED | Deleted AUDIT-TEST-20260728 Contact (reason: wrong_target) → Restored deleted AUDIT-TEST-20260728 Contact. Contact linked to a real company by company_id only (no real record modified). |
| 3 | Move-to-Monday → funnel promoted +1 → restore → −1 | PASSED (adapted) | Run against an AUDIT-TEST company, not a real one: promoting a real company would leave permanent audit rows even after restore, violating the "zero real-record modification" rule. The funnel promoted_to_monday count is a pure WHERE archived_at IS NOT NULL AND archive_reason='promoted_to_monday' and reads 2 from the two genuine promotes (Foxway, Vodafone Portugal), which are visible in Archive → Moved to Monday and the Insights funnel. |
| 4 | Files tab add → verify → delete | PASSED | company_documents 0 → 1 (AUDIT-TEST-20260728-DOC, source user) → 0 after delete. Files tab renders after Notes with "Add document" and the empty state. |
| 5 | Take snapshot now (idempotency) | PASSED | fn_capture_dq_snapshot re-run → data_quality_snapshots stayed 1 (ON CONFLICT overwrote today's row). |
| 6 | Today drafts widget navigation | PASSED (with caveat) | Widget renders 200 in red with 5 sample rows using typed to="/outreach/$touchId" and a "View all 200 pending drafts" link to /outreach. Caveat: the destination Outreach → Pending Review shows 0 because all 200 are legacy and the default view hides legacy — see §5. |

## 4. UX audit per tab

Ratings are 1–10 for the current manual-CRM stage. Screenshots were captured live this session for every tab in default state.

### Today — 9/10 · Cognitive load: Medium

Orientation-first landing: greeting + London date, Drafts-to-approve widget (200 red), Promoted to Monday, Ready to move (8), Today's targets (4 tiles), Weekly/monthly capacity, Channel funnels, Activity chart, Today's focus (4 groups), Ready to move table, AI + Automation box. Works well: freshness badges (Legacy / Wired soon) make live-vs-placeholder honest; London-tz throughout. Issue: dense — a first-time viewer meets ~10 widgets at once (High for a novice). Empty/loading states present (skeletons, "Nothing scheduled for this week").

### Companies — 9/10 · Low

Pipeline Pulse strip (Coverage 350 active / 352 total (2 archived), Opportunity gap, Deal size, Warm work, Momentum), NL "Ask" bar, filter chips, Views, Column visibility, New company, Table with inline pills, per-row delete, split-screen detail. Works well: the Pulse converts a list into a briefing. Issue: delete control lives in a trailing column that requires horizontal scroll to reach on a wide table.

### Contacts — 8/10 · Low

Mirrors Companies: Contacts Pulse (236 of 236, Warm 8, Ready to re-engage 2, 1st-degree 42, Momentum), filters, Table/Kanban toggle, New contact, per-row delete. Works well: Kanban view for connection stages. Issue: job-title column can be very long and pushes the table wide.

### Outreach — 7/10 · Medium

Tabs by draft_status (Pending Review 0, Approved 1, Sent 0, Rejected 0, All 204), Show-legacy toggle, three "Sync …" automation placeholders, Outreach Pulse, three-panel/Kanban, DraftEditor split (voice lint, approve/reject/send). Works well: DraftEditor's voice-lint score + reject-reason capture is genuinely differentiated. Issue (P1): the default Pending Review view shows 0 while Today advertises 200 pending — the legacy split is invisible here unless you toggle "Show legacy".

### Reconciliation — 8/10 · Medium

Four sub-tabs. LinkedIn Contacts (match stats + empty state, wires to Sales Nav export). Actions Log (live audit feed, filters default Today, Export CSV, AI-summary placeholder) — validated live rendering the 026 summaries and real "Moved Foxway to Monday" with actor. Data Quality (score 30%, Companies-with-gaps 267 / 560, Contacts-with-gaps 234 / 362, four accordions). Monday Deals (Lovable archives 2, Add-Monday-link + Remove-archive, placeholders). Works well: the audit feed is the connective tissue of the whole app.

### Insights — 8/10 · Medium

Pipeline funnel (Leads 350 → Engaged 182 → Connected 53 (29%) → Replies 0 → Positive 0 → Promoted 2), Segment performance (Country/Category/Priority accordions, all % ≤100 after the population-alignment fix), Volume trend (Daily/Weekly/Monthly line chart + "historical through May 2026" caption), Data quality trend (single dot + "builds after 3 snapshots"). Works well: the funnel now uses honest contact-population ratios. Issue: the DQ-trend chart is a single point until three weekly snapshots accrue.

### Archive — 8/10 · Low

Three sub-tabs: Moved to Monday (default; stats 2/2/83 days, week-grouped, Restore), Deleted companies, Deleted contacts. Works well: cleanly separates the promote lane from the delete lane; reason labels render. Empty states present ("No deleted companies.").

### Company Detail (split-screen) — 8/10 · Medium

Header with Priority/Stage pills, Move to Monday / Already moved + Restore control, tabs Overview | Contacts | Outreach | Notes | Files | Products | Timeline. Inline-editable Overview with per-field autosave + Undo. Works well: the Move/Already-moved state machine and the new Files tab. Issue: Products tab and Timeline tab are empty/placeholder.

## 5. Cross-tab consistency

Design tokens: consistent. Single indigo primary (#1D237A as oklch in styles.css), Inter font, 32px compact rows across Companies/Contacts/Outreach/Archive/Insights/Reconciliation tables, Card + Badge shadcn primitives everywhere. Chart colours use hex on marks and bare var(--…) for axes/grid (theme-aware), consistent after the oklch fix.

Interaction patterns: consistent. Delete = confirm dialog + reason Select + 10s Undo toast; archive/restore = toast + Undo; "Wired soon" and "Legacy data" badges are the same component and copy across tabs; sub-tabs (Reconciliation, Archive) share the URL-validateSearch pattern; typed router Links for per-record navigation.

Notable inconsistencies:

- Pending-draft count mismatch (P1): Today = 200, Outreach → Pending Review = 0 (legacy hidden). Same underlying number, two different filters, no shared explanation.

- "Updated" audit summaries are mixed: rows written before 026 read "Updated companies record" (generic); rows after read "Updated {name}". Cosmetic, self-heals as new activity accrues.

- Contact-linked writes emit company-level audit rows ("Updated {company}") via the contacts_count recompute cascade — a consistency quirk that will add churn.

Accessibility flags: dialogs use shadcn (focus-trapped, ESC-closable); delete confirmations are keyboard-reachable; the disabled "Already moved to Monday" button is wrapped in a <span tabIndex={0}> so its tooltip still fires. Not exhaustively tested: colour-contrast ratios on muted text, full keyboard-only tab order, and ARIA-live for toasts.

Narrow width: the app uses responsive Tailwind grids (grid-cols-1 md:grid-cols-N) throughout, and the sidebar collapses via its own width toggle. A dedicated 800px-viewport sweep was not performed in this audit (tooling gap, see Appendix A) — flagged as an open coverage item, not a known defect.

## 6. Feature completeness matrix

Live = reads real data now. Wired-soon = placeholder awaiting an automation.

| Feature | Tab | Live | Wired-soon | Needs to go live | Priority |
| --- | --- | --- | --- | --- | --- |
| Drafts-to-approve widget | Today | ✓ |  | — | — |
| Promoted-to-Monday tile | Today | ✓ |  | — | — |
| Ready-to-move tile + table | Today | ✓ |  | — | — |
| Today's targets (4 tiles) | Today | ✓ |  | — | — |
| Weekly/monthly capacity | Today | ✓ |  | — | — |
| Channel funnels | Today | partial | Accepted/Reply rows | classify-reply pipeline | P1 |
| Activity chart | Today | ✓ (legacy) |  | live outreach fills forward | — |
| Today's focus (4 groups) | Today | ✓ |  | — | — |
| AI insight of the day | Today |  | ✓ | daily-insight agent | P2 |
| Research Agent tiles (6) | Today |  | ✓ | Research Agent + agent_runs | P1 |
| Replies overnight / Agent errors | Today |  | ✓ | classify-reply / agent_errors writer | P1/P2 |
| Pipeline Pulse | Companies | ✓ |  | — | — |
| Create / delete / restore company | Companies/Archive | ✓ |  | — | — |
| NL "Ask" filter | Companies | ✓ |  | (validate model output server-side) | P2 |
| Contacts Pulse | Contacts | ✓ |  | — | — |
| Create / delete / restore contact | Contacts/Archive | ✓ |  | — | — |
| LinkedIn contact matcher | Reconciliation | ✓ (0 unmatched) |  | Sales Nav export feeds it | P1 |
| Actions Log feed | Reconciliation | ✓ | AI daily summary | daily-summary agent | P2 |
| Data Quality accordions | Reconciliation | ✓ |  | — | — |
| Monday Deals Section A | Reconciliation | ✓ | Sections B/C | Monday API | P1 |
| Pipeline funnel | Insights | partial | Replies/Positive | classify-reply | P1 |
| Segment performance | Insights | ✓ | %-replied col | classify-reply | P1 |
| Volume trend (D/W/M) | Insights | ✓ (legacy) |  | live outreach | — |
| DQ trend + snapshot button | Insights | ✓ |  | weekly cron for auto-snapshots | P2 |
| Files tab (URL docs) | Company Detail | ✓ | file upload | storage bucket | P2 |
| Products tab | Company Detail |  | ✓ (0 rows) | enrichment populates insurance_products | P2 |
| Timeline tab | Company Detail |  | ✓ | timeline query | P2 |
| Move-to-Monday deal creation | Company Detail | partial | Monday POST | Monday API | P1 |
| Send-now (Make webhook) | DraftEditor | partial | delivery confirm | Make + receive-confirmation | P0 |
| Regenerate draft | DraftEditor |  | ✓ | generate-draft Edge Fn | P0 |

## 7. Strengths (what stands out vs a generic CRM)

- Per-team RLS on every table, enforced end-to-end. All 22 tables have RLS; all ~55 server functions run through requireSupabaseAuth + the request-scoped client; zero service_role in app code. A generic CRM template usually leaks a service key somewhere — this one doesn't.

- A real audit trail with human-readable, reason-aware summaries. fn_audit_entity (023, hardened in 026) turns raw column diffs into "Moved X to Monday" / "Deleted X (reason: …)" / "Restored deleted X", surfaced live in the Actions Log with actor resolution. Most CRMs bolt this on late; here it's a DB trigger from the start.

- Voice-contract enforcement in the DraftEditor. Client-side lint scoring British-English/no-em-dash/"Partner-not-client" rules on every draft, plus structured reject reasons — a domain-specific quality gate a generic tool has no concept of.

- Distinct-vs-instance data-quality accounting. The Reconciliation/Insights tiles deliberately separate "267 companies with gaps" from "560 gap instances" and use bounded contact-population ratios for connect-rate — numerically honest where a naive build shows >100% "accept rates".

- Data-quality trend as first-class history. data_quality_snapshots + fn_capture_dq_snapshot mean data health is tracked over time, not just at-a-glance — designed for the before/after story this audit exists to tell.

- Timezone discipline. Every "today/this week/this month" resolves in Europe/London (SQL AT TIME ZONE and Intl … Europe/London in JS), so counts don't drift by a day at UTC midnight.

- Schema provisioned ahead of automations. agent_errors, agent_handover, nightly_summary, drafts_feedback, duplicate_candidates already exist with RLS — the automation layer has landing pads.

## 8. Weaknesses and risks

Fragile patterns

- Two query-string Link targets in TodayFocus.tsx / TargetsSection.tsx bypass typed routing (string to="/contacts?…"); they work today but are the exact pattern that silently broke navigation before (production-only). Convert to typed search when the target routes gain validateSearch.

- Auto-generated contact_id uses a CT#### prefix while imported contacts use Pnnn — no collision, but two ID conventions in one column.

- createCompanyFn derives the next Cnnn by scanning the top 50 C% ids client-side; fine at 352 rows, but not concurrency-safe and not a DB sequence.

Load-risk points

- Several fns fetch broadly and fold in JS (readyToMoveFn, insightsSegmentsFn, dataQualityFn duplicate scan limit(1000), reconLinkedinFn companies limit(5000)). Correct and fast at ≤400 rows; will need server-side aggregation (RPC/materialised views) at 10k+.

- auditLogFn returns select("*") (full before/after JSONB) for 50 rows; audit_log will grow unbounded (no retention job) and every company/contact/outreach write appends — including contacts_count recompute cascades. A pg_cron retention/rollup job will be needed.

What Oli might reasonably question

- "Why does Today say 200 drafts pending but Outreach shows none?" (legacy split — P1 to reconcile the copy or the filter).

- "Why is the Products tab / Research Agent panel empty?" (enrichment not wired — expected, but the placeholders should perhaps be hidden until then).

- "Insights funnel shows 0 replies" — correct but reads as broken without the "Wired soon" context.

Code-review flags

- No automated tests in the app repo (build-passing is the only gate).

- Full-table select("*") in a few list/detail paths returns unused columns over the wire.

- The contacts_count trigger cascade into audit_log will create noise once contacts are actively created/deleted.

Migration / schema debt worth revisiting

- archive_reason is free-text (no CHECK) — deliberate per spec, but a typo'd reason would slip through and mis-bucket between the Archive sub-tabs (the delete-list query is archive_reason <> 'promoted_to_monday', so any non-promote string lands in "deleted").

- insurance_products/insurers empty tables + a Products tab is schema-ahead-of-data; fine, but track it.

- Soft-delete now spans two lanes on the same archived_at/archive_reason columns (promote vs delete). Distinguished only by reason string — robust as long as reasons stay disciplined.

## 9. Automations master plan

Legend — effort S/M/L; priority P0 (blocker) / P1 (core) / P2 (nice-to-have). Owner in each subsection header.

### A. PhantomBuster phantoms — Brad builds (Oli's LinkedIn cookies)

| Phantom | Purpose | Trigger | Input | Output | Effort | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| Sales Nav List Export | Pull Oli's saved Sales Nav lead list into the CRM as contacts (feeds the LinkedIn-contacts matcher) | Schedule (daily) | Sales Nav list URL + cookies | CSV/JSON of leads (name, title, company, profile URL) → Make → contacts | M | P0 |
| Recently Connected | Detect newly-accepted connections to flip connection_status and trigger first-DM drafting | Schedule (every 3h) | cookies | list of new 1st-degree connections | M | P0 |
| LinkedIn Inbox Sync | Pull DM/InMail replies to populate reply_content / reply_received_at | Schedule (every 3h) | cookies | thread messages | L | P1 |
| Auto Connection Request Sender | Send CRs for approved contacts within daily cap | Event (approved queue) or schedule | target profile URLs | send confirmations | M | P1 |
| Auto Connection Remover | Withdraw stale pending CRs past N days to free capacity | Schedule (weekly) | pending-CR list | withdrawal confirmations | S | P2 |
| Profile Scraper (enrichment) | Enrich company/contact fields the Research Agent needs | Event (triage queue) | profile/company URL | structured profile data | M | P2 |

### B. Make.com scenarios — Brad builds (glue)

| Scenario | Trigger | Steps | Output | Effort | Priority |
| --- | --- | --- | --- | --- | --- |
| Sales Nav → contacts upsert | Phantom "Sales Nav Export" finishes | parse → dedupe vs company_aliases/existing → upsert contacts (unmatched land in Reconciliation) | new/updated contacts | M | P0 |
| Send-approved-draft → PhantomBuster | sendNowFn webhook (already POSTs to Make) | receive draft → route to CR/DM/InMail phantom → write back send_status='Ready'→'Sent' | LinkedIn action queued | M | P0 |
| Delivery confirmation → outreach_log | Phantom send confirmation | update outreach_log.send_status='Sent' + timestamp | confirmed send | S | P0 |
| Inbox reply → classify-reply | Phantom "Inbox Sync" | write reply_content/reply_received_at → call classify-reply Edge Fn | classified reply | M | P1 |
| Recently-connected → draft trigger | Phantom "Recently Connected" | flip connection_status='Accepted' → enqueue first-DM generate-draft | draft created | M | P1 |
| Monday deal create | company archived w/ promoted_to_monday (DB webhook) | POST Monday API → store monday_deal_id | Monday deal | M | P1 |

### C. Supabase Edge Functions — Claude Code builds (future prompts)

| Function | Trigger | Inputs | Outputs | Dependencies | Effort | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| generate-draft-from-context | DB webhook (accepted contact) / HTTP | contact + company + voice contract | outreach_log row draft_status='pending_review' | Anthropic Messages API; voice KB | L | P0 |
| send-approved-draft | sendNowFn HTTP → (or replace the current Make webhook) | draft id | POST to Make/Phantom; set send_status='Ready' | Make webhook | M | P0 |
| receive-send-confirmation | HTTP receiver (Phantom/Make) | send result | send_status='Sent' + timestamp | — | S | P0 |
| classify-reply | HTTP receiver / DB webhook | reply_content | reply_classification (Positive interest / Booked / etc.) + outcome | Anthropic Messages API | M | P1 |
| inmail-auto-fallback | cron / event | contacts stuck at "Request sent" past N days | switch channel to InMail, enqueue draft | capacity rules | M | P2 |
| remove-stale-crs | cron | pending CRs past N days | mark for Phantom withdrawal | Auto-Connection-Remover | S | P2 |
| weekly-dq-snapshot | pg_cron (weekly) | — | calls fn_capture_dq_snapshot per team | migration 024 (exists) | S | P1 |
| research-agent-run | cron (nightly) | triage queue | enriched fields + agent_runs + agent_insights | see §10 | L | P1 |
| audit-log-retention | pg_cron | old audit rows | prune/rollup to keep table bounded | — | S | P2 |

### D. pg_cron jobs — Claude Code

| Job | Schedule | Runs |
| --- | --- | --- |
| weekly-dq-snapshot | Mon 06:00 London | fn_capture_dq_snapshot(team) per team |
| nightly-research-agent | 02:00 London | research-agent-run over the triage batch |
| stale-cr-sweep | daily 07:00 | flag pending CRs > N days |
| audit-retention | weekly | prune audit_log older than retention window |

### E. External API integrations

| Integration | Purpose | Effort | Priority |
| --- | --- | --- | --- |
| Monday.com | Create a deal on Move-to-Monday; back-fill monday_deal_id; two-way reconciliation (Sections B/C) | M | P1 |
| Semrush (or similar) | Company enrichment: monthly_visits, traffic, tech signals for the Research Agent | M | P2 |
| Anthropic Messages API | Draft generation, reply classification, daily insight, research synthesis | L | P0 |

### Recommended build sequence (minimise dependency waits)

- generate-draft-from-context + Sales Nav Export → contacts upsert (unblocks the whole outbound loop and fills the matcher).

- send-approved-draft + receive-send-confirmation (closes the send loop; makes Send-now real).

- Recently Connected phantom + recently-connected → draft trigger (auto-drafts on accept).

- Inbox Sync + classify-reply (lights up every reply-based stage: funnel Replies/Positive, Awaiting-reply group, Segment %-replied).

- Monday deal create (Move-to-Monday becomes end-to-end).

- weekly-dq-snapshot cron (DQ trend chart starts moving).

- research-agent-run (see §10) + remove-stale-crs / inmail-auto-fallback (optimisation layer).

## 10. Research Agent architecture proposal

Purpose: nightly, autonomously enrich under-researched companies so Oli's manual research time drops — triage the lake, deep-research the worthy, and surface signals + suggested next moves.

Inputs (triage queue): companies with research_stage='Untouched' or high data-gap score (the 267 with gaps), prioritised by priority (P0/P1 first). Batch size ~20–30/night to bound cost.

Pipeline per company:

- Triage (cheap model): is this in-scope and worth deep research? → pass/fail, writes agent_runs (triaged/passed/failed counts already surfaced by the Today Research-Agent tiles).

- Enrich (tools): WebSearch + Semrush (traffic/tech) + optional PhantomBuster company scrape → fill website_url, country, category, estimated_revenue_gbp, employees, monthly_visits, insurance signals.

- Synthesise (Anthropic Messages API): produce a short "why this matters / suggested next move" → agent_insights, surfaced by the Today "AI insight of the day" card.

Outputs / storage:

- Enriched columns on companies (existing).

- agent_runs (new): id, team_id, run_at, companies_triaged, passed, failed, signals_found, tokens_used, status — powers the six Research-Agent tiles (currently hardcoded 0/"Never").

- agent_insights (new or reuse insights_snapshots): id, team_id, company_id, insight_text, created_at — powers the AI-insight card.

- Errors → agent_errors (exists; RLS'd) — powers the "Agent errors 24h" tile + modal.

- Handoffs needing a human → agent_handover (exists).

Tools: WebSearch, Anthropic Messages API (triage = cheap tier, synthesis = capable tier), Semrush REST, PhantomBuster (LinkedIn company data via Brad's phantoms).

Schedule: pg_cron nightly-research-agent at 02:00 London, batch 20–30, cap tokens/run.

Human review loop: enriched fields land as suggestions where risk is high (e.g. opportunity_status), reviewed via the existing inline-edit + audit trail; agent_handover rows appear for anything the agent won't decide. Every write is captured by the audit trigger, so Oli sees "Updated X" attributed to the agent actor.

Cost model (rough): triage ~1–2k tokens/company (cheap tier) + synthesis ~3–5k tokens/company (capable tier) + Semrush lookup. Order-of-magnitude **~$0.02–0.08 per company** at current pricing, so a 30-company nightly batch is roughly $1–2.50/night before Semrush credits. Precise figure needs the chosen model IDs and Semrush plan — a Brad/Oli decision.

## 11. Recommended 7-day action list

### Brad — can do now (no Claude Code needed)

- Build + test the Sales Nav List Export phantom against Oli's saved list; confirm output shape.

- Build the Recently Connected and LinkedIn Inbox Sync phantoms (schedule every 3h).

- Stand up the Make scenarios for Sales-Nav→contacts upsert and the send-approved-draft relay (the sendNowFn webhook already exists).

- Manual data cleanup on the 267 companies missing website / 182 missing country — highest-leverage DQ wins; the trend chart will show the drop.

- Prep Oli materials: a 2-minute Loom of the current CRM + the "before/after automations" framing this audit anchors.

### Needs a Claude Code prompt (rough scope)

- generate-draft-from-context Edge Function (Anthropic Messages API + the voice KB) — the P0 unblocker.

- receive-send-confirmation + classify-reply Edge Functions (HTTP receivers) to close the send/reply loop and light up the reply-based stages.

- weekly-dq-snapshot pg_cron (one-liner around fn_capture_dq_snapshot) so the DQ-trend chart moves.

- Migration 027: agent_runs + agent_insights tables (or wire insights_snapshots) to back the Research-Agent tiles.

- Fix the Today↔Outreach pending-draft mismatch (P1) — either count non-legacy in the widget or land the "View all" on a legacy-inclusive view.

### Blocked on an Oli decision

- Deal-size formula for Monday deal creation (what value to POST).

- InMail fallback delay N (days at "Request sent" before switching channel).

- LinkedIn daily thresholds (CR/DM/InMail caps to keep the account safe).

- Priority override for the Research Agent (does it always follow priority, or can it self-reprioritise on signals?).

- Follow-up engine scope (how many touches, what cadence, when to mark "Cooldown").

## Appendix A — audit method limitations (full disclosure)

- tsc --noEmit not run: the application source lives in the Lovable project's own git, not the local pier-lead-lake repo (which holds only migrations, the Python loader, and docs). This audit environment cannot check out or compile the app. Type-safety is inferred from every commit passing Lovable's bun run build:dev gate.

- No shell grep over the app repo: code claims (RLS-on-fn, zero service_role, interpolated-Link scan) are based on reading the actual files via Lovable MCP and on per-commit diff review during the build cycle, cited inline — not a single fresh recursive grep.

- 800px narrow-width sweep not performed: the resize tool was not loaded for this session; responsiveness is asserted from the responsive Tailwind classes in the code, not a viewport test. Flagged as an open coverage item.

- Test 3 adapted: run on an AUDIT-TEST company rather than a real one, to honour the "zero real-record modification" rule (a real promote would leave permanent audit rows even after restore).

- Every numeric claim in this report is backed by a SQL query or command output produced during the audit; UI claims are backed by a live Chrome screenshot or an explicit route. No numbers were invented.

End of report.